**Sprint Review**: (Sprint 3)

Looks like we are on track with our deliverable. I like that we are helping each other and nobody is stuck with their tasks. I think we should prioritize testing for the next sprint to improve the quality of developed parts.

How close are we to delivering the functionalities ?

* Very close - main features have been merged and working, they only need hone up and more integration testing

Extras:

* Have been also fixing some bugs from past

What we have realized while working:

* Keep the project simple and clear,
* Communicate between FE and BE more!
* Do not change API if the change cannot be accommodated immediately in FE

Overview of the team and their planned capacity:

* We have planned more tasks than usual with the known risk that not all will be completed (in order to see what needs to be done before next (last) sprint of testing)
* A team member has been caught into helping other members with their tasks and moved their tasks from this sprint in the next one
* Otherwise, we accomplished our goals and also fixed various task-related bugs